Sorry for the Japanese, but here are the 6/6 agenda notes

----------------------------------------------

A&W Mingfa, Xenia, JR, Morishita, Araki

Silex Yamamoto, Mizusako

PFU Miyagawa, Funaki, Yamashita, Ikegami, Takahashi

Alpha (37 items): Insufficient debugging (unimplemented is nothing)

Beta (37 items): implemented (debugged, but not 100%, no fatal bugs)

1 item is not needed, so 75 total

For APP internal -> function called by app internally, not by button

6/7 Can you make it in time?

→ 6/9 (A&W)

→ Why different from yesterday? Why can we make it on the 9th? (PFU)

→ Yesterday, after the meeting, we reviewed the situation so that we could understand the situation (A&W)

We can make it if we have 3 more days.

→ If it was accelerated by Mingfa's participation, can we get Mingfa to participate until the FC version? (PFU)

→ Mingfa will cooperate as much as possible, but may leave temporarily since he is the president (A&W)

If there are any changes to the PFU APP, please keep a history and let me think about whether I should join or add RD accordingly.

For those on the list of 22...

→ I would like to see it dropped to the function level (add to the list of 75) like the list of 75 (A&W)

→ I can't go into detail about GATT functions, such as purpose, etc.? (PFU)

→ Still OK, I only do the ones added to the list of 75, so please add them to the list (A&W)

→ I will update the function list with Takahashi's update and send it within today (PFU)

→ If I send it today, when will the FC version be provided, assuming things are delivered on the 9th? (PFU)

→ I would like to receive the function list today and confirm it, and have a meeting tomorrow at the same time to confirm that (A&W)

→ If I write items on the list of 75, can you implement them? (PFU)

→ Will do (A&W)

→ Considering the future, we would like to consider providing the source code for the dbus part (PFU)

→ Can't say yes now due to contract between Silex and A&W, but will consider (Silex)

We will consider disclosing the method and other details when they become concrete (A&W)

→ Can we have an answer by today's meeting at 5pm? (Silex)

→ Let me do it tomorrow (A&W)

We have a meeting tomorrow at 2:00 p.m (JP)., so no meeting today at 5:00 p.m (JP).

Is it OK for Silex to join PSH? (Silex)

→ Need to confirm, but probably OK (PFU)

→ Is it OK for A&W engineer to stay after next week? (Silex)

→ A&W members will go back to Taiwan once, if necessary, they can go there immediately.

→ When is Silex planning to join? (A&W)

→ If PFU is OK, we will go in early next week (Tuesday at the earliest?). (Silex)

→ Is it ok to go back to Taiwan when CT02 is broken? (PFU)

→ A&W's CT02 in Japan will be sent to Taiwan (A&W)

→ If the source cannot be disclosed at tomorrow's meeting, how about meeting at PSH on the 12th (Silex will meet from the 12th to the 14th)? (Silex)

→ OK, we will consider in that direction (A&W)

→ 1 person from A&W, max 3 from Silex

日本語で申し訳ないですが、6/6の議事メモです

----------------------------------------------

A&W ミーファ、Xenia、JR、荒木

Silex 山本、水迫

PFU 宮川、舟木、山下、池上、高橋

Alpha（37個）：デバッグ不十分（未実装はもうない）

Beta（37個）：実装済み（デバッグ済みだが、100％ではない、致命的なバグはない）

不要が1個あるので、合計75個

For APP internal→ボタンではなく、アプリから呼び出される関数

・6/7間に合うのか？

→ 6/9（A&W）

→ 昨日となぜ違う？なぜ9日に間に合う？（PFU）

→ 昨日、打ち合わせ後に見直して、状況わかるようにした（A&W）

さらにあと3日あればいける見通し

→ ミーファさんが入ったことによって加速したのであれば、FC版までミーファさんが入ってもらえる？（PFU）

→ ミーファはできるだけ協力するが、社長なので一時的に離れる場合もある（A&W）

PFU APPに変更点などあった場合は履歴付けて、それに合わせて自分が入るかRD追加か、考えさせて

・22個のリストの方

→ 75個のリストのように、関数レベルに落として欲しい（75個のリストに追加してほしい）（A&W）

→ GATTのファンクションについては目的など、詳しく書けないが？（PFU）

→ それでもOK、75個のリストに追加したものしかやらないので、75個の方に追加してほしい（A&W）

→ ファンクションリストは高橋アップデートして本日中に送る（PFU）

→ 今日送ったら、9日にモノが届くとして、FC版の提供はいつか？（PFU）

→ ファンクションリストを今日受け取って確認して、明日同じ時間に打ち合わせして、そこを確認したい（A&W）

→ 75個のリストに書いたら、実装してもらえるか？（PFU）

→ する（A&W）

→ 今後も考えると、dbus部分のソースコード提供を検討していきたい（PFU）

→ 今はSilexとA&Wの契約上Yesと言えないが、検討する（Silex）

方法など、具体的になったら開示も考える（A＆W）

→ 今日の17時の打ち合わせまでに回答もらえるか？（Silex）

→ 明日にさせてほしい（A&W）

・明日の14時から打ち合わせするので、本日の17時からの打ち合わせはなし

・SilexがPSHに入るのはOKか？（Silex）

→ 確認は必要だが、おそらくOK（PFU）

→ A&Wエンジニアは来週以降も残る予定でOKか？（Silex）

→ A&Wメンバーはいったん台湾に戻る予定、必要があればすぐ行けるので、様子見したい

→ Silexはいつ入る予定か？（A&W）

→ PFUがOKであれば、来週早々（早ければ火曜かな？）に入ります（Silex）

→ CT02が壊れているのに、台湾戻って大丈夫か？（PFU）

→ 日本のA&WのCT02を台湾に送る（A&W）

→ 明日の打ち合わせで、ソース開示不可なら、12日（Silexは12日～14日）にPSH集合ではどうでしょう？（Silex）

→ OK、その方向で検討する（A&W）

→ A&Wからは1名、Silexからは最大3人の予定