Customer: FCE

Meeting Day : 2024-03-12

Meeting Method : F2F

Meeting Agenda : Receive Camera

Meeting Purpose : Receive Camera

Participants:

- Customer : Saito san

- A&W : Perry san, Jack san, Suzuki san, Araki

Summary:

[FF240002]

We don’t need to make new contract with FF. New project is the same price of previous.

FF provided FF240002 set. Vcc is 8V. TX/RX is from BT chip view.

Schedule:

RF test is in Apr. RF certification in WW in May/Jun.

FF will change BT version from 4.2 to 5.2. FF needs to pass PTS again.

FF will provide additional 2 sets for BQB (1 is for taking picture. 1 is for PTS test, which will be add UART lines between BT chip and SoC) in May.

FF needs to get QDID by end of July.

[QA]

How is status of BLE wake up? -> Already done.

Does FF have plan to make next tripods? -> No.

What connection does current camera use? -> Picture is on Wi-Fi. Pairing of Wi-Fi is on BLE.

Instax is outsourced. Might be, it is China company.

Do you have plan about LE audio? -> FF has. FF consider at recording with LE audio. However, it is not clear now.

A&W has the wind noise cancellation. We promote.

Action Item :

- A&W : A&W needs to confirm quotation of PTS test and End product fee on SGS Taiwan.

- A&W : A&W needs to pass PTS pre test and give test report.

- A&W : A&W needs to migrate current 64bit BT stack on FF240002.

- FF: FF will provide additional 2 sets for BQB test in May. (1 is for taking picture. 1 is for PTS test, which will be add UART lines between BT chip and SoC)

- FF: FF provide USI module data sheet.

- A&W: A&W needs to make ICS and ask to confirm SGS and FF.