Customer:

Meeting Day :2025/01/25

Meeting Method : conference call

Meeting Agenda: Android automotive POC

Meeting Purpose : Android automotive POC

Participants:

- Customer : Osawa,Ono,Sato.

- A&W : SUZUKI, ARAKI, Mingfa, Tayler

Summary:

1. PIONEER decided to adopt Nuesoft for POC Application development

2. Neusot wants to use A&W BT stacks for the project.

3. There are necessary A&W APIs that historically PIONEER wants to use.

4. Neusot wants to use Native as much as possible.

5. A&W wants to use A&W API as much as possible.

6. PIONEER asked Neusot to use native API as much as possible, but PIONEER would like to give priority to development speed, so both ratios are OK.

7. A&W needs to negotiate with Neusoft regarding the API ratio, the point is development speed.

Overall,

PIONEER asked the platform software development to Neusoft, so

we should discuss with them how to realize Android BT functionality priority to development speed.

ACTION ITEMS,

1. to discuss with Nuesoft regarding the A&W API ratio for BT functionality, then to report the result to PIONEER within Monday 1/25.