Customer: JKC

Meeting Day : 2023-07-12

Meeting Method : F2F

Meeting Agenda : Exchange info

Meeting Purpose : Exchange info

Participants:

- Customer : Yasuichi Matsumoto san, Takeda san

- A&W : Suzuki san, Araki

Summary:

Suzuki

JKC Matsumoto-san meeting

1. the Sunplus platform project is being looked over due to lost of DOP design with Telechips platform.

2. Still Sunplus platform is still a candidate if the platform corresponds to Android Automotive.

3. Matsumoto-san needs to build the plan from scratch for the Y25 aftermarket model.

4. the decision target is next quarter.

5. As for ECNR, also it needs consider from scratch.

overall,

almost the Sunplus platform failed due to a lack of Android automotive adoption. also, the cost is one of the issues which includes software IPs

maybe the next model JKC does not make contract with us regardless adopted A&W or not. we have to contract with SI vendor or silicon vendor

Araki

[Sunplus]

Y23, Y24 are cancel. JKC try to use the upgraded SoC for Y25. Y25 is aftermarket. However, JKC doesn’t decide the detail now. JKC will decide Jul or Aug.

Best case: Start development by Sep. SOP is Y25.

[Android automotive demo]

A&W will show end of Aug. We will come to show the demo.

[Tech]

- LDAC: JKC will contact with SONY direct to get source code and so on.

- PBAP: Photo in Vcard. JKTS model cannot get Photo. Why? TCC model support this function.

Action Item :

- A&W :