Customer: FF

Meeting Day : 2023-06-01

Meeting Method : F2F

Meeting Agenda : Update current status of LE Audio

Meeting Purpose : Update current status of LE Audio

Participants:

- Customer : Imamura san (Engineer)

- A&W : Mingfa san, Kevin san, Suzuki san, Araki

Summary:

[Discussion]

We got the block diagram. FF has a possibility for using BT Classic/BLE/LE audio.

LE audio: ROM 120k, RAM 100k. We need to discuss defining total ROM, and RAM.

FF needs to confirm BT module can have LC3 codec with Infineon. Because their SoC has only 1 I2S I/F. And, FF will consider that the Audio codec chip can decode/encode LC3.

The driver needs to finish within Y23. FF will start certification Y24.

1st: We can define the spec.

2nd: If FF can provide HW, A&W can start development as soon as possible.

We already answered the development schedule is around 8 weeks. Anyway, A&W can provide an effective version to meet milestones.

Action Item :

- FF: FF will action to A&W to define spec by end of Jun.