Customer: Uni electronics

Meeting Day : 2023-03-23

Meeting Method : F2F

Meeting Agenda : Discuss Sunplus project

Meeting Purpose : Discuss Sunplus project

Participants:

- Customer : Furukawa san (General Manager), Nagai san (remote)

- A&W : Suzuki san, Araki

Summary:

= NDA sign

A&W Taiwan prints 3 papers and signs. A&W sends this NDA to A&W Japan. A&W Japan sends 3 papers to Uni ele. Uni ele signs 3 papers and sends Stepone. Stepone signs 3 papers the Stepone keeps 1 paper and sends 1 paper to Uni ele and sends 1 paper to A&W Japan. A&W Japan forwards 1 paper to A&W Taiwan.

= Y22 model

Stepone is success to build a whole software.

= Y23 model

Uni ele will provide 1 or 2 EVB to A&W. A&W requests 2 EVBs. The schedule will be fixed. Current plan is end of Jun that Uni ele provides EVB. A&W needs around 1 month for making 1st version.

= PoC of LE audio.

Uni ele and A&W thinks for making PoC on Sunplus with LE audio. We think that LE audio might be mandatory on end of 2023. If we can propose the PoC at this timing, we can get all customers. We agree that PoC is mandatory current Japanese customer.

= Next meeting is the begin of May.

Action Item :

- A&W: A&W will provide the signed 3 NDA papers.

- Uni ele: Uni ele will discuss JKC to prepare EVB.