Customer: Silex

Meeting Day : 2023-03-09

Meeting Method : F2F

Meeting Agenda : AlphaTheta project

Meeting Purpose : Explain status of AlphaTheta project

Participants:

- Customer : Kuwana san, Sawada san, Kiji san, Hira san (online)

- A&W : Suzuki san, Araki

Summary:

[Schedule]

EP148: SOP is Jan/2024.

[Issues]

#53, #55, #59 have the highest priority.

#55 This problem occurs with certain speakers. A&W Japan borrows it. A&W Japan will send it on March 13. Before A&W Taiwan gets it, what can A&W Taiwan do?

#59 This problem occurs with specified equipment (AlphaTheta set). A&W requests to borrow another EP148 and this specified device. What does A&W investigate the snoop log on Feb.20?

#53 We have a miscommunication problem. A&W just replied "we can support both". However, A&W didn't explain "normally A2DP SRC supports only 1 Fs". Silex misunderstood "A2DP SRC can support both dynamically". Silex will discuss with AlphaTheta how to do (make the change request or no change).

To avoid future critical situation;

1) Silex takes care to write QA with what they want to do (check spec, question API, bug fix, request sample code, and so on).

2) A&W understands what Silex wants to do and answer correctly.

A&W should keep schedule #56, #60.

Silex wants to maintain interface with AlphaTheta continuously.

[New board]

EP148: Silex will send new revision of EP148 next week. It is replacement for old EP148. However, A&W can keep old one a few months. Silex will provide new toolkit for new revision.

EP147: Silex will send 1 board next week.

Action Item :

- A&W: A&W will understand what Silex wants to do and answer correctly.

- Silex: Silex will take care to write QA with what they want to do (check spec, ask API, bug fix, request sample code, and so on).