Silex and A&W Conference Call Minutes

Customer: Silex

Meeting Day : 2022.7.28

Meeting Method : Microsoft Teams

Meeting Agenda : Discussion for AlphaTheta project.

Meeting Purpose : Overall discussion including development board availability, schedules & other customer’s Bluetooth specification requirements.

Participants : Silex (Takahiro Kiji, Hira San, Kuwana San, Sawada San

A&W (Mingfa, Araki San, JR, Jack, Alex)

Summary :

- Their Module “SDMAX” still on development and tentative schedule of availability is end of this year 2022.

- Silex will confirm if the required feature from mobile phone to target device (DJ Multiplayer) is A2DP music streaming using Classic audio only since mobile phones with LE Audio support is scarce. While A&W need to consider LE Audio  support if customer schedule is not tight.

- Silex tentative SOP is August 2023 but still has to confirm afterwards.

Next Action :

- For Silex to check with AlphaTheta the confirmed BT requirements and update the use case to A&W and will continue discussion to finalize the scope of work.

- Silex will provide their milestone and schedule and A&W to reply afterwards.

- For A&W to send formal quotation after Silex & A&W confirms the scope of work for the project.

- A&W will prepare the contract after the quotation is confirmed acceptable by Silex.