Customer: TVS

Meeting Day : 2026.2.25

Meeting Method : Online

Meeting Agenda : Address the current project issues

Meeting Purpose : same as above

Whether the results of the meeting achieved the expected purpose: N/A

Participants:

- TVS:

  - Sudhakar Selvakannan – Principal Research Engineer in charge of BT

  - Mahesh

Key Points:

- Audio Routing Issue:

  - TVS has replaced with new SMD antenna from Quectel, but the issues still remains the same.

  - Thus, they still claim A&W fix the issue.

  - As A&W suspected the root cause might be Antenna, A&W suggested a conference call with every 3rd party(Murata, Quectel, NXP) to narrow down the root cause. TVS would arrange a call.

  - Before that, TVS required the OTA log for their review.

- Profile subsystem QDID

  - TVS plans to update their SW supporting CP/AA with classic audio based on the current Device, A&W should provide its Profile subsystem QDID promptly. In short, they’ll proceed with production listing only once.

- CP/AA

  - In 6 months from SOP, TVS wishes to enable CP/AA on the current device.

  - TVS hasn’t finalized CP/AA vendor yet

  - Again, if Audio Routing is not fixed promptly, this project will fail.

- LE Audio PoC

  - A&W explained A2DP+LE Audio may not be supported with one BT chip and suggested two chipsets to support the use case.

  - TVS may want to double check with NXP whether IW611 can support A2DP+LE Audio.

  - A&W can provide a PC simulator and a module to demo LEA rather than implement it on their current device.

Action Items:

- A&W R&D

  - Prepare well to defend ourselves and join a multi-party conference call when arranged