TVS Meeting Minutes

Customer:TVS

Meeting Day :2025-12-18

Meeting Method :F2F

Participants:

- Customer Sudhakar Selvakanan ( SW Experience over 18 years)

Mahesh ( SW Experience over 10 years)

- A&W: Mingfa,  KuoChen

Summary:

- PC Linux + Aw611 : Audio Routing POC: Success

- Current BLE Project ( i.MX8 + AW611 )

Milestone MP : Around 2026/March  // Platform II MP : Around 2026/ May

TVS will use OTA to update SW that support Classic + BLE

BT Certification would include Classic+ BLE profile.

A&W has to get Classic + BLE profile QDID before 2026/01/E.

- Classic + BLE Project // Sames as BLE project platform

Spec : Connect one Mobile , one Helmet, three GoPros , two TPMS

(　GoPros: 安全帽 + 胸前  + 　2W 車頭 共 3 台 )

Paired Device management:  Mobile , Helmet , BLE ( GoPro ) : Separate

Auto Connect / Reconnect mechanical: TVS will provide the rule to A&W

// A&W BT Stack or APP Template has to support it and provide config method

- Show 2W Demo Video (Audio routing , Intercom , Audio switch ) : Done

Explain: Command line / app template solution and “ BT Stack vs BT Complete Type “

MUC Solution 不在這邊負責. Mahesh 也不清楚

Sudhakar :最急是要看的POC ,是在目前的i.MX Platform整合CPAA solution且能Audio Routing

也會想要Support LE Audio , 若我們 POC Ready , 可以 show 給他們看

- Wind Noise Reduction : TVS said : 目前都是BT headset / helmet 自帶, 沒特別注意此需求

Action Item:

TVS:

Pass IOP test file around 2026/01/B

Auto Connect / Reconnect mechanical : TVS will provide the rule to A&W

A&W:

- A&W提供 PC 版 BT Stack ( Lib ) + App Template ( code ) , TVS 也希望能先用 PC 開發

- POC : i.MX Platform 整合 CPAA solution 且能 Audio Routing

// 可能同Jack提的“Negotiation with another CP/AA supplier has already commenced, however, we could try offering more competitive price to secure this opportunity.”

- POC: Classic + BLE + LE Audio

ORG: Handle Linux  // Android Platform 有另外部門 ( ? )

Sudhakar ( Manager: Handle BT Connectivity )

SW Experience over 18 years

Sharon (Mr.):

iPhone ( AMS , ANCS )

Pooja (Miss):

GoPro ,

A2DP

BLE

Ramya (Miss):

HFP

TPMS

BLE

Audio Routing

Experience(3) : Media : 1.5

BT : 1.5

4444

Mahesh ( Manager: Handle BT Connectivity )

SW Experience over 10 years