TVS/NXP/A&W Conference Call Minutes

Customer: TVS/NXP

Meeting Day : 2023.6.16

Meeting Method : Online

Meeting Agenda : Status update on POC, Technical Blockers, Discuss Real use cases and limitation BT chip’s capability and bandwidth

Meeting Purpose : 3 party call for POC discussion

Whether the results of the meeting achieved the expected purpose : Ongoing

Participants:

- TVS : Pranjal Chakraborty, Hari Shankar Singh

- NXP : Deepak Rana, Ashish Jain

- A&W : Navya, Alex, Alan, Kuo Chen, Jack, CH, Jimmy

Summary:

- NXP presented and explained about the BT Chips capability and bandwidth limitations when connecting multiple LE connections on one AW611 and on 8987.

- TVS mentioned about their use cases for simultaneous 4-5 BTLE connections and data transfer as follows :

1. Connect 3 tire pressure monitoring system. x 3 LE connections (For 3

wheelers)

2. Connect mobile phone as Key FOB x 1 LE Connection

3. Smartwatch x 1 LE Connection

4. Mobile Phone x 1 LE Connection for non-audio use case for example sending

from Mobile Phone to Digital Cluster.

Remarks : Data will be sent continuously

- TVS will provide specifications like what data and the frequency on every LE connection use cases.

- For POC purpose, according to TVS it is acceptable for them to provide 3 SCO as per initial discussion.

- For actual final product eventually TVS will use 2 IW611 BT Chip and will require 4 SCO and 4 A2DP.

- Discussed about our POC timeline, TVS is checking if we can optimize and confirm the schedules and provide them answer next week.

- On our POC timeline, handsfree call from mobile to both helmets and voice samples from helmet to mobile via cluster was merged.

- TVS commented that we haven’t actually completed AW611 LE so we have to ongoing develop it on POC.

Action Items :

- TVS Action : TVS will provide specifications like what data and the frequency on every LE connection use cases.

- A&W Action :

1. Continue co-work with NXP and discuss about how to meet TVS 4 A2DP with LE connections.

2. To update next week to TVS if we can optimize & confirm the POC timeline

Schedules.

3. A&W R&D to internally test 1 SCO and how many LE connections can be

achieve on IW611 using PC simulation.

.