Customer: Daiichi

Meeting Day : 2023.1.11

Meeting Method : Online

Meeting Agenda : BT Stack Release for a Demo based on MTK2712 and QCA6574A

Meeting Purpose : Same as above

Whether the results of the meeting achieved the expected purpose: Yes

Participants:

- Daiichi:

  - Samet - PM, Team Leader

  - Yusuf - Engineer

Summary:

- This project will be officially kicked off in May and Target board based on MTK2712 and QCA6574A will be provided for A&W around that time.

- As MTK 2712 EVB comes with pre-mounted MTK6630, Daiichi cannot switch it to QCA6574A. Therefore, A&W suggested A&W first release a trial version for MTK 2712 EVB+ MTK6630 for Daiichi’s development.

- They don’t have any customers needing CP/AA as of now. Daiichi wishes to implement with A&W CP/AA and then promote to their customers.

- Daiichi is planning to cooperate with a customer of theirs to get Android Auto code after the project kick-off.

- Daiichi is expecting A&W’s CarPlay SDK for their development and A&W will update on the release schedule.

- Target development Period is about 1 year and SoP is 2024.

Action Item:

- Daiichi:

  - Provide a Target board base on MTK2712 and QCA6574A around May

  - Provide Android Auto code after discussion with their customer.

- A&W:

  - Provide a trial BT SDK based on MTK2712+MTK6630

  - Provide Release schedule of CarPlay SDK